**RED JAGUAR PROGRESS REPORT:**

Software Requirements Specification:

* Current Issues:
  + Existing business process for alteration still is lacking detail.
  + Some vagueness on the problem analysis
  + Some minor details on the user stories still need to be fixed. Some are vague, some have grammatical errors.
  + Appendix A, improved business process, still lacks the diagram.
  + Appendix B, interview transcript, still lacks some of the interviews needed.
  + Appendix C, sample forms and reports, still has some missing images and some artefacts missing (sample job order receipt, sample receipt).
  + Some minor formatting problems (headers on previous pages, wrong page numbers)
* To be accomplished this weekend:
  + Fix the business process for alteration.
  + Problem analysis should be clearer and more elaborate.
  + Able to be fix all the user stories, both grammatically correct and clear.
  + To be able to retrieve the images for appendix A and C.
  + To be able to retrieve the missing interview transcripts.

ER Diagram:

* Accomplished:
  + The ER Diagram is finally accomplished with precision and correctness.

Project Plan:

* Accomplished:
  + Iteration 1 tasks are completed.
  + Assignment of people to iteration 2 tasks.
  + Estimation and priority of all user stories are set.
  + Separation of user stories per iteration are completed.
* To be Accomplished:
  + Iteration 2 tasks.
  + Assignment of people to iteration 2 tasks.

Class Diagram:

* Accomplished:
  + The Class Diagram is finally accomplished with precision and correctness.

Coding:

* To be accomplished this weekend:
  + Construction of database
  + Creation of classes
  + Some UI Classes
  + Some Controller classes